# Product Page Brief

Product: ______________________    SKU: ______________________

Brief owner: ______________________    Due: ______________________    Live by: ______________________

One brief, one product page. It is written before anybody writes copy or books a photographer, and it exists so that the writer, the photographer and the developer are building the same page. Delete the prompts as you replace them.

## 1. Why this page is being built

| Field | Answer |
| --- | --- |
| New product, or rebuild of an existing page? |  |
| Expected annual revenue, or revenue it currently makes |  |
| What is wrong with the current page, if there is one |  |
| What success looks like, and by when |  |
| The one number this page is judged on |  |

If nobody can answer the revenue row, this page probably does not deserve a brief. Briefs cost more than they look and should be spent on the pages that carry money.

## 2. Who is buying, and what they are deciding

•  Who buys this, in one sentence, and what they are trying to achieve

•  What they compare it against, including not buying at all

•  What they already know when they arrive, and what they do not

•  The single objection most likely to stop them

•  How confident they need to be before buying: impulse, considered, or researched over weeks

## 3. The four questions the page must answer

Above the fold, on a phone, without scrolling. If any row is blank, the page is not ready to be built.

| Question | The answer this page gives | Where it appears |
| --- | --- | --- |
| What is it |  |  |
| What does it cost, including delivery |  |  |
| When will it arrive |  |  |
| What happens if it is wrong |  |  |

## 4. Copy requirements

| Element | Requirement | Word count | Done |
| --- | --- | --- | --- |
| Product name as customers say it |  |  |  |
| Opening line: the outcome, not the specification |  | 25 to 40 |  |
| Body: what it does, for whom, and why this one |  | 120 to 250 |  |
| Specification block: complete and consistent with siblings |  |  |  |
| The three support questions this page must answer |  |  |  |
| What it is not suitable for |  | 20 to 40 |  |
| Delivery and returns line, near the buy button |  |  |  |

Supplier copy is not acceptable on a page with a brief. It is duplicated across every retailer selling the same item and it answers none of the questions in section two.

## 5. Shot list

The photographer works from this table, not from a conversation. Every row states what the image has to prove, because a shot with no job is a shot that gets cut.

| Shot | What it has to prove | Must show | Status |
| --- | --- | --- | --- |
| Lead image: whole product, plain background | Recognition in under a second |  |  |
| Scale reference | How big it actually is |  |  |
| Material or texture detail | Quality you cannot describe |  |  |
| In use or in context | What owning it looks like |  |  |
| Every variant photographed | That the green one exists |  |  |
| Packaging or what arrives | What is in the box |  |  |
| Video or 360, if it moves or is worn | Fit, assembly or mechanism |  |  |

Alt text for each image is written by whoever writes the copy, not left to the photographer or to a file name. Note it against each row when the shots come back.

## 6. Variants, stock and availability

| Behaviour | Decision for this product |
| --- | --- |
| Variant options and how they are labelled |  |
| What a shopper sees when a variant is unavailable |  |
| What updates when a variant is selected |  |
| Whether a back-in-stock alert is offered |  |
| Dispatch or delivery window shown for in-stock items |  |
| Pre-order or backorder terms, if applicable |  |

Unavailable variants are shown, not hidden. Hiding a sold-out size makes the shopper believe it was never offered, and it hides the demand from you as well.

## 7. Proof required

•  Reviews: how many exist, whether they are shown, and whether the critical ones are visible

•  Customer photography, where the category justifies it

•  Certifications, test results or standards that genuinely apply

•  Any claim on the page that would need substantiating if challenged, and who holds the evidence

A claim nobody can substantiate does not go on the page. Note here who is accountable for each one.

## 8. Search requirements

| Element | Requirement |
| --- | --- |
| Primary query this page should answer |  |
| Secondary queries worth covering in the body |  |
| Title tag: product term first, brand last |  |
| Heading structure: one H1 carrying the product name |  |
| URL, and confirmation it will not change later |  |
| Structured data fields that must be populated |  |
| Feed title and image, and that they match this page |  |
| Internal links in, from category and from related products |  |

One primary query per page. Two targets on one page means neither is served, and this is the cheapest place to have that argument.

## 9. Acceptance criteria

The page does not ship until every row passes. Agreed now, while nobody is under deadline pressure.

| Criterion | Pass | Checked by |
| --- | --- | --- |
| Price and delivery cost visible without scrolling on a phone |  |  |
| Delivery date, not just a duration, shown before the basket |  |  |
| Returns terms within sight of the buy button |  |  |
| Add to basket is the highest-contrast element in view |  |  |
| Every variant photographed and selectable |  |  |
| Unavailable variants visible, not hidden |  |  |
| Alt text written for every image, describing the product |  |  |
| One H1, carrying the product name |  |  |
| Structured data validates and matches the visible page |  |  |
| Feed title, price and image match this page |  |  |
| Largest Contentful Paint under 2.5s on a mid-range phone |  |  |
| The three support questions from section four are answered |  |  |

## 10. Who signs it off

| Role | Name | What they are approving | Date |
| --- | --- | --- | --- |
| Copy |  | Accuracy of claims and specification |  |
| Photography |  | Shot list complete and on brand |  |
| Merchandising |  | Pricing, variants and stock behaviour |  |
| Development |  | Template, markup and performance |  |
| Final |  | Acceptance criteria all pass |  |

If a role has no name against it, that part of the page has no owner and it is the part that will be wrong.

## Before you send this brief out

•  Section one has a revenue figure, or the page does not need a brief

•  All four rows in section three are filled

•  The shot list states what each image has to prove, not just what it shows

•  There is exactly one primary query in section eight

•  Every role in section ten has a name against it

Dazzle Commerce. Free to use, edit and share, commercially and without attribution. Pairs with the Product Description Template for the copy itself, and the Product Page Optimization Checklist for auditing a page that already exists.